# CaratOS competitor parity status

Audited 10 September 2026 against the Zithara.ai demonstration (40:24 recording, 19 August 2026).

The competitor is Zithara.ai, a seed-stage retail CRM company based in Hyderabad. The meeting notes circulated earlier call it “Satara AI”, which is a mis-hearing: the product on screen throughout is app.zithara.com. Anything else in those notes that was heard rather than seen should be treated with the same caution.

# How to read the status column

BUILT — Working in the product, covered by tests.

FIXTURE — Code complete and proven against a recorded payload. No live provider has ever answered.

LIVE — Verified end to end against a real running system.

PARTIAL — Some of it works; the rest is named in the note.

BLOCKED — Cannot progress without a credential, account or approval from outside this repo.

MISSING — No code exists.

BUILT and FIXTURE are deliberately different words. A great deal of the Meta work is complete, correct and tested, and has still never had a real message from Meta arrive at it. Calling that “done” would be the single easiest way to mislead everyone reading this.

# Lead capture

| Capability | Status | Where it lives | What is still needed |
| --- | --- | --- | --- |
| Meta Lead Ads form becomes a CRM lead | FIXTURE | meta-lead.adapter.ts; meta-lead-sink e2e | Meta App Review + leads_retrieval |
| Click-to-WhatsApp ad becomes a conversation and lead | FIXTURE | conversations.service recordAdOrigin; ctwa-routing e2e | A real ad + live webhook |
| Ad click routed by hand later still opens exactly one lead | BUILT | backfillAdLeadOnAssign; lead-path-consistency e2e (8 tests) | None |
| Meta lead joins the branch fair queue when no assignee named | BUILT | autoAssignLead; lead-path-consistency e2e | None |
| QR code at the counter becomes a lead | LIVE | captureLead + both screens; driven on staging, LD-5004 | None |
| Manual lead entry | BUILT | leads.service create | None |
| Website form on the customer’s own site | MISSING | No endpoint and no UI on either side | None. This is a build. |
| Instagram Direct | BLOCKED | provider-registry declares available:false with the reason | Reviewed Meta app with messaging permissions + IG professional account |
| Organic WhatsApp “Convert to lead” action | MISSING | Organic threads deliberately create no lead; no explicit convert action exists | None. This is a build. |
| Import can optionally create leads, not just customers | MISSING | Import engine creates and updates Party only | None. This is a build. |

# AI

| Capability | Status | Where it lives | What is still needed |
| --- | --- | --- | --- |
| Intent score with explanation and evidence | BUILT | qualification.service; re-scored after every inbound message | None |
| Knowledge-grounded AI draft | BUILT | ai-responder.ts; chunking + ranked retrieval in knowledge.service | An AI provider key |
| Knowledge ingest: PDF, DOCX, DOC, TXT | BUILT | document-extractor.ts, with a needs_ocr state for image-only PDFs | None |
| AI replies to the customer on its own | MISSING | ai-responder stores a draft and stops: “Nothing here delivers a message.” autoSendEnabled exists and is deliberately unimplemented. | A product decision, plus WhatsApp window and template rules verified against a live provider |
| Automatic customer segmentation (VIP, loyal, one-time) | MISSING | Saved lead segments are manual, tenant-defined and capped at 100. No engine. | None. This is a build. |

# Messaging safety and delivery

| Capability | Status | Where it lives | What is still needed |
| --- | --- | --- | --- |
| Consent and STOP recorded before anything is sent | BUILT | omnichannel-policy; consent held as an ActivityEvent stream | Resolution reads the most recent 200 events per party and channel. Fine today, unbounded in principle. |
| 24-hour window; approved template required outside it | BUILT | omnichannel-policy; template identity is name+language | None |
| Direct provider endpoint cannot bypass consent or the outbox | BUILT | Legacy send now routes through queueToContact; legacy-send-hardening e2e | None |
| Outbox states and retries | PARTIAL | Message.status covers received/queued/sent/delivered/read/failed. There is no dead state on the message; dead-lettering lives on JobTask. | None |
| Dead-job alerting without customer data | BUILT | job-alerts.service; 30-minute sweep, counts and ids only | A webhook URL to point it at |
| Email, SMS, RCS, Messenger, IVR | MISSING | Channel names exist in OMNICHANNEL_CHANNELS. Only WhatsApp has an adapter. Email is nodemailer for report delivery, not campaigns. | A provider account per channel |

# Meta, spend and ROAS

| Capability | Status | Where it lives | What is still needed |
| --- | --- | --- | --- |
| Asset ownership verified by reading assets back | FIXTURE | meta-asset-ownership.service; meta-health e2e | A live token |
| Webhook signature validation and verify-token isolation | LIVE | Measured on staging: correct token 200, wrong token 403, each token refused on the other endpoint, unsigned POST 403 | None |
| Measured ad spend in dedicated models, never LegacyRow | BUILT | AdSpendDaily and AdSpendCoverage with explicit currency | Ads Insights access |
| ROAS refuses to divide across currencies | BUILT | meta-ads-insights roasResult returns null and flags the mismatch | None |

# Marketing, loyalty and feedback

| Capability | Status | Where it lives | What is still needed |
| --- | --- | --- | --- |
| Saved audience segments | PARTIAL | Tenant-defined saved filters, max 100. No automatic segmentation. | None |
| Campaigns | PARTIAL | Campaign records exist in the marketing module. Nothing sends them through the shared outbox. | None. This is a build. |
| Loyalty points and redemption | BUILT | Plans, members, referrals, wallets, payouts | Website redemption unproven |
| Feedback capture and Google Reviews | MISSING | No code found for either | Google Business credentials for the review half |

# In-store

| Capability | Status | Where it lives | What is still needed |
| --- | --- | --- | --- |
| Customer lookup and full history | BUILT | customer360.service | None |
| Scan a product barcode or SKU against a customer | BUILT | POST /crm/interactions resolves a scanned or typed SKU to a catalogue item | Camera scanning needs device work; keyboard and Bluetooth scanners work |
| Walk-in and footfall check-ins | BUILT | checkins module | None |
| Native phone app | MISSING | The product is a responsive PWA, not a native app | A product decision |
| IVR call logs and recordings | MISSING | No code found | A telephony provider account, plus a retention and consent decision |

# Platform

| Capability | Status | Where it lives | What is still needed |
| --- | --- | --- | --- |
| Multi-tenant isolation | BUILT | 77 of 103 models carry organisationId; 11 dedicated isolation suites | None |
| 14 industry packs, enforced on the API not just the menu | BUILT | packs.ts and the entitlement guard; every controller must be classified or a test goes red | None |
| ERP and connector framework | BUILT | connector-runtime: registration, receipts, cursors, health, row-level errors | None |
| Tally, BUSY, ODBC, Gati adapters | FIXTURE | Registered and available in the provider registry | A real client installation to point at |

# The honest headline

CaratOS is ahead of the demonstrated system on the parts that are hard to retrofit: tenant isolation, customer identity, consent, attribution honesty and audit. It is behind on surface area.

The single largest product gap is the AI agent. Zithara’s AI talks to the customer. Ours writes a draft and waits for a person. That is a deliberate choice recorded in the code, not an oversight, but it is the capability their pitch is built on and we should not claim it.

Seven advertised capabilities have no code behind them here: website forms, Instagram DMs, automatic segmentation, Google Reviews, IVR, RCS/SMS campaigns and a native in-store app.

Their Meta lane is not obviously stronger than ours. During the recorded demo their Meta Ads module was labelled BETA and showed “Meta token expired — please re-onboard”, which is the exact failure our connection health check and dead-job alerting exist to catch.

# What this document is not

This is an audit, not a completion report. It was produced before the bulk of the twelve-phase parity programme was attempted, precisely so that programme can be sequenced against evidence instead of against a feature list. Two items in it moved to BUILT on 10 September (the ad-click backfill and the Meta lead fair queue); everything else is reported as it was found.